Website Implementation Roadmap

Current-state audit, immediate improvements, and 12-month delivery plan

Prepared for: Shrish LLC

Audit date: July 27, 2026

Repository baseline: Latest production main plus verified Madatha Kaja and Samosa Putharekulu image fixes

Estimate basis: One experienced full-stack developer with owner review; vendor approval time excluded

OVERALL ASSESSMENT Commerce foundation is strong. Prioritize release discipline, abuse protection, automated checkout testing, accessibility, and image performance before adding major customer features.

# 1. Current-state snapshot

| Area | Status | Evidence | Immediate direction |
| --- | --- | --- | --- |
| Commerce | Strong | Stripe pricing is server-authoritative; refunds, tax, shipping, accounts, and admin workflows exist. | Protect and regression-test. |
| SEO | Good | 80 sitemap URLs, valid JSON-LD, product pages, merchant feed, titles, descriptions, and image alt text. | Improve rich results and local landing pages. |
| Security | Needs work | Security headers were incomplete; App Check is not enabled; selected Firestore creates remain public. | Harden before traffic growth. |
| Performance | Needs work | 25.62 MB across 85 images; five images exceed 1 MB; large admin/order scripts remain monolithic. | Optimize media and split code. |
| Accessibility | Partial | Alt text and reduced-motion support exist, but no audited page has a skip-to-content link. | Complete WCAG 2.2 AA pass. |
| Quality | Improved now | No repeatable repository-wide HTML/catalog audit existed before this task. | Add browser and emulator coverage. |
| Operations | High risk | Both dev and developement branches exist and have diverged. | Choose one release path. |

# 2. Implemented now

| Change | Business value | Validation | Status |
| --- | --- | --- | --- |
| Response security headers | Added HSTS, nosniff, clickjacking protection, referrer limits, permissions policy, and popup-safe opener isolation. | Vercel JSON parsed and automated header assertions pass. | Local - ready for preview |
| Security disclosure | Added /.well-known/security.txt plus /security.txt redirect. | Canonical, contact, policy, language, and expiry present. | Local - ready for preview |
| Customer-friendly 404 | Added branded, responsive, keyboard-visible 404 page with home and shop recovery actions. | HTML metadata, alt text, local assets, and noindex validated. | Local - ready for preview |
| Automated site audit | Added npm tests for 85 HTML pages, 71 products, 80 sitemap URLs, local resources, JSON-LD, duplicate IDs, catalog images, security headers, and Cloud Function syntax. | npm test passes. | Implemented |

DEPLOYMENT NOTE These changes are implemented locally only. Deploy first to a preview environment, complete the checks in Section 5, then promote through the approved branch.

# 3. Ten major future implementation plans

| # | Plan | Deliverable | Estimated effort |
| --- | --- | --- | --- |
| 1 | P0 - Release and branch governance | Consolidate dev/developement into one protected integration branch; require pull requests, preview URLs, checks, changelog, tagged releases, and rollback instructions. | 3-5 days |
| 2 | P0 - Security and abuse hardening | Enable Firebase App Check in stages; tighten public Firestore create schemas and rate limits; add secret rotation, dependency scanning, webhook replay protection, and security logging. | 2-3 weeks |
| 3 | P0 - Automated commerce testing | Add Firebase Emulator tests and browser tests for guest/account checkout, pickup/shipping, tax, promo codes, Stripe sandbox, refunds, emails, and webhook idempotency. | 2-3 weeks |
| 4 | P1 - Performance and image delivery | Create responsive WebP/AVIF variants, enforce upload size limits, lazy-load below-fold media, preload only LCP assets, split large scripts, and set performance budgets. | 2-3 weeks |
| 5 | P1 - WCAG 2.2 AA accessibility | Add skip links and landmarks; audit keyboard order, dialogs, forms, errors, contrast, focus, motion, screen-reader names, and mobile zoom. Add automated a11y checks. | 2 weeks |
| 6 | P1 - Checkout and account experience | Add saved addresses, clearer fulfillment eligibility, delivery estimates, resilient payment recovery, order-status timeline, invoice download, and accessible confirmation states. | 3-4 weeks |
| 7 | P1 - Inventory, batch, and fulfillment | Track stock by variant and batch, expiry/lot details, reservations, low-stock alerts, packing lists, shipping labels, tracking numbers, and pickup capacity. | 4-6 weeks |
| 8 | P2 - SEO and local-commerce growth | Synchronize Product structured data and Merchant Center availability; add review aggregate markup when eligible, image sitemap, Richmond-area landing pages, and Search Console monitoring. | 2-3 weeks |
| 9 | P2 - Retention and referrals | Add consent-based lifecycle email, back-in-stock alerts, review follow-up, referral codes, loyalty rewards, reorder shortcuts, and campaign attribution with unsubscribe controls. | 4-6 weeks |
| 10 | P2 - Observability and recovery | Define service-level indicators; centralize frontend/function errors, checkout alerts, webhook failures, analytics QA, backup exports, restore drills, and monthly cost/security review. | 2-4 weeks |

# 4. Recommended delivery sequence

| Window | Focus | Exit criteria | Primary outcome |
| --- | --- | --- | --- |
| Days 1-30 | Plans 1-3 | One branch, protected releases, App Check staging, rule hardening, and automated checkout/refund coverage. | Release safely |
| Days 31-60 | Plans 4-6 | Performance budget, responsive images, accessibility remediation, and checkout/account experience improvements. | Convert better |
| Days 61-120 | Plans 7-8 | Inventory/batch operations, fulfillment tooling, Merchant Center synchronization, and local SEO expansion. | Scale operations |
| Months 5-12 | Plans 9-10 | Retention programs, referrals, observability, recovery drills, cost controls, and continuous optimization. | Grow repeat sales |

# 5. Testing required after these changes

| Test | Action | Pass condition |
| --- | --- | --- |
| Automated repository test | Run npm test. | Must pass: HTML, catalog images, sitemap, JSON-LD, local links, security headers, and Function syntax. |
| Preview deployment | Deploy to the chosen integration branch. | 404 page works; /.well-known/security.txt loads; no routing regression. |
| Header verification | Check homepage, shop, account, checkout, admin, assets, and product pages. | All six new response headers are present; authentication and Stripe redirects still work. |
| Commerce regression | Use Stripe sandbox and test pickup/shipping, promo, refund, and payment webhook paths. | Totals are server-derived; orders reach correct final states; retries do not duplicate work. |
| Accessibility | Keyboard-only pass plus Axe/Lighthouse and screen-reader spot checks. | No critical violations; visible focus; dialogs and errors announced; zoom works. |
| Performance | Run mobile Lighthouse on home, shop, product, and checkout. | Set baseline first; target LCP <= 2.5 s, CLS <= 0.1, INP <= 200 ms at p75. |
| Owner acceptance | Verify product imagery, copy, pricing, fulfillment wording, and legal/tax settings. | Owner signs off before production promotion. |

# 6. Immediate recommendations

Next decision: Choose dev or developement as the single integration branch; archive or lock the other.

Next implementation sprint: Complete Plans 1-3 before loyalty, PWA, or major redesign work.

Do not enable yet: Do not enforce App Check until preview checkout, account, admin, refund, and email paths pass.

Performance quick target: Reduce every product image below 500 KB and generate responsive formats before adding more homepage media.

Release rule: No production promotion without automated test pass, preview smoke test, owner approval, and rollback commit.

SUCCESS MEASURE Within 90 days: one release branch, repeatable checkout tests, App Check staged, zero critical accessibility defects, no product image above the agreed budget, and monitored payment/refund failures.